HEART OF HACKBRIDGE – FEEDBACK FROM HACKBRIDGE AND BC NDG
September 2014

| Observations | Comments and questions |
| --- | --- |
| ROAD SAFETY |  |
| Traffic still speeds through Hackbridge and the changes to the road have not addressed this sufficiently to facilitate the innovative road design/layout. Further calming measures need to be introduced to slow the speed of traffic. Traffic approaching from all three directions is generally still going too fast. Vehicles are used to speeding through Hackbridge (with or without zebra crossings) and the previous wider road facilitated this. The road has been narrowed significantly but traffic is still driving through at similar speed. Crossings are not obvious enough and without further calming of sections of the road approaching the crossings, drivers will continue to ‘ignore’ pedestrians. Sadly, humans become a different species behind the wheel of a car! This is not a Hackbridge specific problem but needs to be factored into the scheme to ensure its success. | Overarching objective of the scheme was to slow/calm the London Road and improve the pedestrian experience. The current status of the scheme has resulted in the following: - Pedestrians feel unsafe on crossings. - Traffic is failing to stop to allow people to cross. - Individuals with disabilities are actively avoiding Hackbridge Corner - The crossings do not facilitate people walking across with walking sticks as they get stuck in the grid system. - Are there too many crossings? Does this just confuse drivers as they progress through the centre? |
| Poor behaviour by drivers. Bus drivers don’t appear to have been advised of the need to drive slowly. | Some confusion over who has right of way. How will this be addressed? |
| Scheme spent quite a long time in transition. This caused a ‘head of steam’ to build in terms of whether the new road system was working or not, before it was completed. Lots of effort and energy has been expended on answering concerns about the scheme but unsure when/if scheme has been signed off. | What happened during transition stage at other sites where this type of new road system was introduced? Concerned to ensure that lessons learned are captured and passed on. |
| PARKING |  |
| Good to see the new parking restrictions have come in. | Given the extended period during which parking restrictions were not in place, important to ensure a period of enforcement. Parking in front of Sainsburys Local is a problem area because of people pulling up to use the ATM and/or pick up shopping. Should Sainsbury be asked to monitor this problem? |
| Parking restrictions have resulted in the loss of some element of ‘free’ parking previously used by commuters using Hackbridge station. During consultation in summer 2013, it was suggested that the new parking restrictions would be monitored to see how the scheme works. | How will Sutton Council capture information about parking restrictions and impact on other surrounding streets in Hackbridge? |
| Parking spaces remain outstanding on the area in front of Centrale. It is understood that Virgin Media have been requested to relocate cables to allow three further parking spaces to be provided. | What is the timescale for installing the parking spaces? |
| PUBLIC REALM |  |
| Rain gardens are an excellent addition and as they become more established, these will provide a wonderful focus for the public realm. | What plans are in place to maintain the rain gardens? |
| Trees seem to be establishing, apart from the tree in front of Sainsburys. | What plans are there to maintain the trees until they have established? Will tree pits be planted up? |
| New paintwork, signage and shutters all create a much improved suite of shop fronts. Seating is encouraging people to stop and spend time in the centre of Hackbridge, however concrete white blocks look ugly. Town sign looks great. The yellow grit box should be relocated as it detracts from the sign. | Immediate area in front of each of the shops, who is taking care of this? Have noticed holes in tarmac outside cafe. When the Indian takeaway was tilled on the outside, no protection was put down and the tarmac is badly marked. The refurbishment being undertaken in the Hackbridge Convenience Store has resulted in the tarmac being badly marked. What were retailers asked to contribute to ensure the public realm remained clean and clear? |
| Litter bins look good and are in plentiful supply. Sadly, litter is still an issue. | Given a large proportion of the litter is generated from items purchased in the various retail shops, have retailers been asked to take some responsibility for keeping their immediate areas clear? |
| Some concern about the materials used as seem to be degrading quickly. Expectation that crossings would be raised, which would help to slow down the traffic. | Artist’s impression seemed to give the impression that road would be red and crossings would be white. |